RAYA

# Runtime Proof ? 28_26

Phase 4 farmer persistence and advisory differentiation
Phase 5 Field Timeline work completed today

Runtime validation date: 27 September 2026  |  App: http://127.0.0.1:8505  |  Evidence source: live Streamlit UI and persistent runtime records

# Executive result

Phase 4 runtime gate: PASS. Both saved farmers survived a full Streamlit process restart. Using the same Rice / Flowering / Karnataka / Mandya input, the two stored farmer-specific advisories differed in recommendation count, priorities, and context-specific guidance, and were stored under separate farmer/field history records. Instrumented live execution recorded one farmer_search() call for each generation request.

Phase 5 work completed today: PASS. Persistent field events, timeline reasoning, automatic event recording, and the read-only Field Timeline page were validated with a live seven-event field history and six passing focused tests.

| Gate | Result | Evidence |
| --- | --- | --- |
| Phase 4 runtime proof | PASS | Restart, re-load, matching input, differentiated outputs, separate history, one farmer_search() call per request |
| Phase 5 acceptance checks | PASS | Live timeline persisted after restart; 30/60-day logic and deterministic rules validated; 6 focused tests passed |

# Phase 4 ? end-to-end runtime steps

## 1. Create and save Farmer A

Created and saved Runtime Proof Farmer A - 20260927 from Farmer Setup. Profile: Mandya, Karnataka; 24 years? experience; limited labor; low budget; preventive guidance; organic inputs.

## 2. Create and save Farmer B

Created and saved Runtime Proof Farmer B - 20260927 with different context. Profile: Mandya, Karnataka; 2 years? experience; sufficient labor; high budget; reactive guidance; chemical inputs.

## 3. Restart the application

Stopped the prior Streamlit listener (PID 21388), started a new listener (PID 32576), and confirmed the local app returned HTTP 200. Browser page was reloaded after restart.

## 4. Confirm persistence

Both named demo farmers appeared in the post-restart Farmer Registry selector and were loaded individually. Both farmer records retain the same Mandya, Karnataka location.

## 5. Match advisory inputs

Each farmer?s saved advisory packet has crop rice, stage Flowering, state Karnataka, district Mandya. Each is linked to its own saved farm and field.

## 6. Generate and compare

The saved comparison advisories are ADV_D1ADB895057B for Farmer A and ADV_6303E82D3D7B for Farmer B. Both have overall priority Critical; recommendation composition and priority differ with farmer context.

## 7. Confirm separate history

Farmer A?s field history contains its own advisory record(s); Farmer B?s field history contains a separate record. The Farmer B history screen shows one saved advisory; Farmer A?s proof field history shows three, including the later Phase 5 timeline demonstrations.

## 8. Count farmer search

Live entry/exit instrumentation observed exactly one farmer_search() invocation during each of the two Phase 4 advisory generation requests. The app?s generate screen also states the one-call path.

# Farmer A vs Farmer B ? persisted comparison

| Attribute | Farmer A | Farmer B |
| --- | --- | --- |
| Persistent farmer | Runtime Proof Farmer A - 20260927 | Runtime Proof Farmer B - 20260927 |
| Location | Mandya, Karnataka | Mandya, Karnataka |
| Farming experience | 24 years | 2 years |
| Labor availability | Limited | Sufficient |
| Budget constraint | Low | High |
| Guidance preference | Preventive | Reactive |
| Preferred input type | Organic | Chemical |
| Field | FIELD_206CC6EA74D0 | FIELD_3B41D3B86F7F |
| Input: crop / stage / state / district | Rice / Flowering / Karnataka / Mandya | Rice / Flowering / Karnataka / Mandya |
| Phase 4 comparison advisory | ADV_D1ADB895057B | ADV_6303E82D3D7B |
| Overall priority | Critical | Critical |
| Recommendations | 20 | 17 |

The overall priority remains Critical for both because the shared crop-stage/weather risk is Critical. The evidence of personalization is in recommendation selection and priority: Farmer A receives budget/labor/preventive guidance and low-budget/limited-labor reasons; Farmer B receives no farmer-context reasons in this advisory and has several critical-operation recommendations at Medium rather than Farmer A?s Low. The persisted packet also confirms the same crop, stage and location for both requests.

| Observable output difference | Farmer A | Farmer B |
| --- | --- | --- |
| Context actions | Budget, labor, and preventive guidance recommendations are present. | Those farmer-context actions are absent from this record. |
| Critical-operation prioritization | Five critical-operation actions are Low; personalization cites limited labor. | The corresponding five operations are Medium; no labor personalization reason. |
| Recommendation count | 20 | 17 |
| Decision explanation | Limited labor and low-budget rationale is attached to personalized actions. | No farmer-context personalization reasons on this advisory. |

# Advisory History evidence

The screenshots below are live UI captures after restart. The expanded Farmer A timeline-aware record (ADV_99345455E8A9) is an additional Phase 5 demonstration; it is distinct from the Phase 4 A/B comparison advisory (ADV_D1ADB895057B).

## Screenshot 1 ? Farmer A saved and reloaded

Farmer A is selected from the existing-farmer registry after restart. Persistent identity and location are also reflected in the comparison table above.

## Screenshot 2 ? Farmer B saved and reloaded

Farmer B is selected from the existing-farmer registry after restart, with the same Mandya, Karnataka location and a distinct saved profile.

## Screenshot 3 ? Both farmers survived restart

The post-restart existing-farmer selector includes both Runtime Proof Farmer A and Runtime Proof Farmer B.

## Screenshot 4 ? Farmer A advisory context

Live Generate Advisory screen: Runtime Proof Farmer A, Runtime Proof Farm/Field, Rice; backend path displays farmer_search() once only.

## Screenshot 5 ? Farmer B advisory context

Live Generate Advisory screen: Runtime Proof Farmer B, its own Runtime Proof Farm/Field, Rice; same location and Flowering stage are confirmed by the saved packets.

## Screenshot 6 ? Farmer A Advisory History

Farmer A?s field shows separate persisted advisory history entries, including the Phase 4 and Phase 5 records.

## Screenshot 7 ? Farmer A expanded advisory

Expanded, persisted Farmer A timeline-aware advisory ADV_99345455E8A9 shows the recommendation set and history-based personalization reasons.

## Screenshot 8 ? Farmer B Advisory History

Farmer B?s history is scoped to the Farmer B field and contains its own saved Rice/Flowering advisory.

## Screenshot 9 ? Farmer B expanded advisory

Expanded Farmer B advisory history record shows its stored Critical priority and its recommendation list.

# Today?s additional work ? Phase 5 Field Timeline

Phase 5 adds persistent field history and deterministic time-aware reasoning without changing Crop Master, Weather, Water, Disease, or Market intelligence. RAYA now uses field events to interpret what happened over time.

| Today?s work | Delivered / verified |
| --- | --- |
| Persistent event store | Field-scoped activity records with validation and unique idempotency keys; atomic unique insertion through persistent storage. |
| Timeline Manager | Chronological field history plus last-30-day and last-60-day retrieval. |
| Automatic recording | New season creation records a sowing event; a successful advisory records one advisory_generated event. |
| Deterministic timeline reasoning | Heavy rain within 7 days after fertilizer; repeated irrigation within 7 days; blast observation in the active season. |
| Streamlit page | Read-only Field Timeline page lists backend records chronologically for the selected field. |
| Live field demonstration | FIELD_206CC6EA74D0 has seven records: blast, nitrogen fertilizer, heavy rainfall, two irrigations, and two separately keyed advisory events. |
| History-aware advisory | ADV_99345455E8A9 adds nutrient-loss inspection (High), blast scouting (High), and moisture-pattern review (Medium), with timeline evidence in reasons. |

## Phase 5 deterministic signals observed

| History evidence | Reasoning output |
| --- | --- |
| Nitrogen applied 19 Sep; 74 mm heavy rain 23 Sep (4 days later) | Inspect for nutrient loss before the next fertilizer application (High). |
| Two canal irrigation events on 24 and 25 Sep | Review the recent soil moisture pattern before the next irrigation (Medium). |
| Rice blast observation on 17 Sep in the active season | Increase blast scouting based on the previous field observation (High). |

## Screenshot 10 ? Persistent Field Timeline after restart

Live Field Timeline page for Runtime Proof Farmer A / Runtime Proof Field. It displays the chronological persisted events and both advisory IDs.

# Final PASS / FAIL summary

PASS  Farmer A created/saved and reloaded after app restart.

PASS  Farmer B created/saved with different profile context and reloaded after app restart.

PASS  Same crop, stage, state, and district confirmed in both saved advisory packets: rice, Flowering, Karnataka, Mandya.

PASS  Outputs differ by recommendation count and farmer-context actions/priorities (20 vs 17); overall priority Critical for both.

PASS  Advisories are separately stored under distinct farmer IDs, field IDs, advisory IDs, and history views.

PASS  Exactly one farmer_search() invocation was observed for each Phase 4 advisory request in live instrumentation.

PASS  Phase 5 live timeline persists through restart and returns chronological field-scoped events.

PASS  Phase 5 isolated validation passed; all six focused Phase 5 unit tests passed.

PHASE 4 RUNTIME GATE: PASS ? runtime proof is complete and the Phase 4 lock can proceed from the evidence recorded here.

Phase 5 verification: PASS. Focused test run: 6/6 passed. The isolated runtime validation returned PASS with 5 deduplicated records, correct 30-/60-day counts, and all three expected deterministic temporal rules.

# Implementation and verification references

persistent_memory/field_activity_log.py ? field event schema and persistence.

persistent_memory/timeline_manager.py ? history windows and deterministic reasoning.

persistent_memory/storage_manager.py ? persistent entity and atomic idempotent insert.

persistent_memory/season_manager.py ? automatic sowing event.

persistent_memory/persistent_pipeline.py ? timeline handoff and advisory event recording.

contextual_decision_engine.py ? backend-owned personalization and timeline reasons.

raya_farmer_interface.py ? Farmer Setup, Advisory History, and Field Timeline UI.

persistent_memory/phase5_validation.py ? isolated end-to-end validator.

tests/test_phase5_timeline.py ? six focused tests.

docs/phase5_handover.md ? Phase 5 handover.

| Verification command | Result |
| --- | --- |
| python -m unittest tests.test_phase5_timeline -v | PASS ? 6 tests |
| python -m persistent_memory.phase5_validation | PASS ? 30/60-day retrieval, deduplication, three temporal rules |
| Live app restart + local HTTP check | PASS ? new Streamlit listener; HTTP 200; post-restart UI reload |